Sprint 1 — Foundation

- Backend Express setup

- MongoDB connection

- Environment variables

- Error handling

- API response format

- React setup

- Routing

- API client

- Git/team workflow

Sprint 2 — Authentication

- Register

- Login

- Logout

- Current user

- Password hashing

- JWT/cookie authentication-http only

- Role-based authorization

- Protected frontend routes

Sprint 3 — Job-seeker

- Profile creation/editing

- Skills

- Experience

- Education

- CV/portfolio information

- Job-seeker dashboard

Sprint 4 — Employer

- Employer registration

- Company profile

- Employer verification workflow

- Employer dashboard

Sprint 5 — Jobs

- Create job

- Edit/delete job

- Admin approval

- Browse/search jobs

- Job details

- Filtering

Sprint 6 — Applications

- Apply for job

- View applications

- Employer reviews applications

- Application status

- Job-seeker application tracking

Sprint 7 — Admin / ILO

- Employer verification

- Job approval

- User management

- Application/placement monitoring

- Programme statistics

Sprint 8 — Quality & launch

- Backend tests

- Frontend tests

- Security review

- API integration testing

- Deployment

- Monitoring

One important rule for your students: each sprint should produce a working vertical slice, not just isolated controllers or pages.

For example, when Sprint 5 is complete:

Employer creates a job → admin approves it → job appears publicly → job seeker can view it.

That proves the whole system is actually communicating end-to-end.